DEVELOPMENT AND LAND DISPOSITION AGREEMENT

This Development and Land Disposition Agreement (this “Agreement”) is entered into as of the ____ day of _______________, 201_ (the “Effective Date”), by and between the City of New Haven, a municipal corporation organized and existing under the laws of the State of Connecticut, with a mailing address of 165 Church Street, New Haven, Connecticut 06510 (the “City”) and CONTINUUM CENTERPLAN DEVELOPMENT LLC, a limited liability company organized and existing under the laws of the State of Connecticut, with a mailing address of 10 Main Street, Suite B, Middletown, Connecticut  06457 (the “Developer”).

BACKGROUND

The City is the owner of that certain parcel of land located in the West River neighborhood consisting of approximately 5.39 acres located at 243 Legion Avenue, and bounded by Dwight Street, Frontage Road, Legion Avenue and Orchard Street, as more particularly described in Schedule A attached hereto and incorporated herein by this reference (the “Property”).  The Property is located in the area referred to as the Route 34 corridor, a largely undeveloped area located between Park Street and Ella Grasso Boulevard (Route 10) that is comprised of 42 parcels totaling approximately 36 acres.

It has been a goal of the City to advance a comprehensive community revitalization strategy for the Route 34 corridor, including a plan to create an environment that would create jobs and housing at all income levels for residents, bring in new taxes for the City/State and re-invigorate the West River, Hill and Dwight neighborhoods by providing needed amenities such as family restaurants and other retail, and by re-connecting the neighborhoods along the Route 34 corridor to central employment places and to other transportation nodes.

Pursuant to the foregoing, the City plans to submit a map amendment to the City’s zoning ordinance covering the Route 34 right-of-way, Route 34 West corridor from Dwight Street to Ella Grasso Boulevard,  and companion urban design guidelines in order to achieve the same.

Continuum is a non-profit corporation that has been providing housing and residential support services to persons with psychiatric and developmental disabilities since 1966.  In 2000, Continuum launched Continuum Home Health, Inc., (“CHH”) which is a Medicare certified home health care provider.  Continuum operates 27 mental health programs and 13 programs for persons with developmental disabilities in 40 separate locations.  In 2012, CHH completed over 150,000 homecare visits, and has seen a 700% increase in the number of persons served over the past 10 years.  Continuum has over 600 employees of which approximately 35% are New Haven residents, and as a result of the rapid growth in its operations, requires a new site for its homecare operations and administrative office functions.  Continuum's goal for this new space is to permit it to consolidate its four (4) existing New Haven offices into one location and to continue to expand its operations.

Continuum desires to remain a New Haven based operation, but has found it difficult to identify a New Haven location suitable for its operational needs.  Continuum has determined that the Property is an ideal location for new expanded space, as it is proximate to many of its existing residential programs and other community resources accessed by Continuum's clients and staff.

Continuum has entered into discussions with Centerplan, a commercial real estate developer, with a view to develop the Property as a mixed use retail/commercial development which would incorporate and house Continuum's homecare operations and administrative functions.  Continuum and Centerplan have jointly approached the City with plans to develop the Property into the Project.

The long time vacant Property that has served as a parking lot for a number of years is recognized as environmentally impacted, which has increased development costs and significantly slowed the redevelopment opportunities for the Property.  Continuum Centerplan Development LLC has agreed to remediate Environmental Conditions on the entire Property, if required by applicable law, as part of the overall development of the Continuum Parcel and the remainder of the Property.

The City, Continuum and Centerplan previously entered into a Memorandum of Understanding dated September 21, 2012, as extended on October 4, 2013 (the “MOU”), setting forth the basic elements to be included in the Project, the City’s general vision and goals for the redevelopment of the Property as a vibrant mixed-use development comprised of a variety of potential uses including office space, hotel/hospitality, residential, restaurant, retail and parking, with due regard to a sense of scale, for the adjacent neighborhoods currently disconnected by the unused and vacant portions of the Route 34 corridor.  In particular, the Parties anticipate that the project will consist of the Continuum Building consisting of approximately 30,000 square feet; retail space consisting of approximately 40,000-50,000 square feet; and commercial/hospitality space consisting of approximately 50,000-70,000 square feet with the appropriate square footage(s) of publically accessible open space to assist in creating a more livable environment.

Developer is a special purpose entity formed by Continuum and Centerplan to undertake the development of the Property.  Pursuant to the Operating Agreement and Development and Construction Management Agreement by and between Continuum and Centerplan, Continuum and Centerplan have allocated the various responsibilities between them for the development of the Project as more specifically described herein and therein.

Using the MOU as the framework for the negotiations between the City and the Developer for the development of the Project on the Property, and recognizing the interplay of real estate and financial market conditions with the composition of land uses in the Project, the City and the Developer have agreed to the following terms and conditions pursuant to which the City and the Developer shall collaborate in their efforts to develop the Project, as hereinafter set forth.

INTERPRETATION AND DEFINITIONS

Interpretation

Words such as “hereunder,” “hereto,” “hereof” and “herein” and other words of similar import shall, unless the context requires otherwise, refer to the whole of this Agreement and not to any particular article, section, subsection, paragraph or clause hereof.

A reference to “including” means including without limiting the generality of any description preceding such term and for purposes of this Agreement the rule of ejusdem generis shall not be applicable to limit or restrict a general statement, followed by or referable to an enumeration of specific matters, to matters similar to, or of the same type, class or category as, those specifically mentioned.

Any reference to “days” shall mean calendar days unless otherwise expressly specified.

Any reference to any statute, law or regulation includes all statutes, laws or regulations amending, consolidating or replacing the same from time to time, and a reference to a law or statute includes all regulations, codes or other rules issued or otherwise applicable under such law or statute unless otherwise expressly provided in such law or statute or in this Agreement. This rule of interpretation shall be applicable in all cases notwithstanding that in some cases specific references in this Agreement render the application of this rule unnecessary.

Capitalized terms used herein shall have the meanings set forth in Section 1.2., or as otherwise defined in this Agreement.

Each party agrees to work diligently and in good faith to provide any and all approvals, consents, waivers, acceptances, concurrences and permissions required to be given or made by any party hereunder, which approval, consent, waiver, acceptance, concurrence or permission shall not be unreasonably withheld, delayed or conditioned by the party whose approval, consent, waiver, acceptance, concurrence or permission is required, whether or not expressly so stated, unless otherwise expressly provided herein.

The City and the Developer have participated in the drafting of this Agreement and any ambiguity contained in this Agreement shall not be construed against the City or the Developer solely by virtue of the fact that the City or the Developer may be considered the drafter of this Agreement or any particular part hereof.

With respect to interpretation of individual words in this Agreement, the singular version shall be construed to include the plural version, and vice versa, except where the context or a reasonable reading of a word could only mean either a singular or plural version of such word.

With respect to any Exhibit made part of this Agreement, the Developer, and the City may amend, alter or change such exhibit in a writing signed by the Developer and the Economic Development Administrator of the City.  In the event that there is a conflict between an Exhibit to this Agreement and the text of this Agreement, the text of this Agreement shall control, unless otherwise provided for in the text of this Agreement.

Any time limits which are imposed upon the performance of the parties hereto by the terms of this Agreement shall, if applicable, be subject to adjustment for Excusable Delays.

Whenever this Agreement requires that a party make a payment to another party or to a third party, such payment shall be made in a timely manner and on a prompt basis.

Reference to obligations surviving in any section of this Agreement does not imply either survivability or nonsurvivability of obligations of another section.

Definitions

For the purposes of this Agreement:

“Affiliate” means any entity which is fifty (50%) percent or more owned directly or indirectly by Continuum or Centerplan, or over which either Continuum or Centerplan has managerial control, and/or by any equity investor providing a majority of the equity financing for any Phase of the Project.

“Administrative Base” shall mean the new corporate administrative base for Continuum of Care’s homecare and administrative operations presently located in four (4) separate offices consolidated into one location.

“Agreement” means the four corners of this instrument, and includes any appendices, exhibits or schedules incorporated by reference, as well as any amendments, modifications, or supplements which may be executed by the City and the Developer subsequent to the effective date of this instrument, but does not include any agreement, understanding or other arrangement between the City and the Developer, including (without limitation) the MOU which is hereby superseded in its entirety.

[INTENTIONALLY OMITTED]

“CDOT” means the Connecticut Department of Transportation.

“Centerplan” shall mean Centerplan Development Company LLC.

“City” has the meaning ascribed to it in the preamble of this Agreement.

“City Design Reviewers” means the City’s Economic Development Administrator and City Plan Director, or, in the event either or both of such positions are vacant, such appropriate parties as have been designated by the Mayor.

“City Default” means an event of default by the City as more particularly set forth in Section 9.2 of this Agreement.

“Continuum” shall mean Continuum of Care, Inc.

“Continuum Building” shall mean the building to be constructed by Developer to house Continuum in Phase IA.

“DEEP” means the Connecticut Department of Energy and Environmental Protection.

“Default Notice” means any notice of eligible event of default delivered by either the City or the Developer under provisions of Article IX of this Agreement

“Developer” has the meaning ascribed to is in the preamble of this Agreement and shall include any permitted successor or assign of Developer.

“Developer Improvements” means the Phase I Developer Improvements and the Phase II Developer Improvements.

“Development and Construction Management Agreement” shall mean the agreement among Continuum, Centerplan and Developer, pursuant to which Developer, will construct and develop the Continuum Building, a copy of which is attached as Exhibit A.

“Dispute Resolution Procedure” means the procedure for resolving disputes as set forth in Section 9.4 of this Agreement

“Environmental Conditions” means any conditions which, under applicable Environmental Laws, require testing, remediation or monitoring for a property with the uses contemplated by this Agreement.

“Environmental Laws” means any and all laws, statutes, ordinances, rules, regulations, and orders of any Governmental Authority pertaining to the environment, including the federal Clean Water Act, the federal Clean Air Act, the federal Comprehensive Environmental Response, Compensation and Liability Act of 1980, the federal Water Pollution Control Amendments, the federal Resource Conservation and Recovery Act of 1976, the federal Hazardous Materials Transportation Act of 1975, the Federal Safe Drinking Water Act, the federal Toxic Substances Control Act, and any comparable or similar environmental laws of the State of Connecticut, including Title 22a of the General Statutes.

“Event of Bankruptcy” means any of the following: (a) if a receiver or custodian is appointed for all or a substantial portion of the Developer’s property or assets, which appointment is not dismissed within one hundred eighty (180) days; (b) if the Developer files a voluntary petition under the United States Bankruptcy Code or any other bankruptcy or insolvency laws; (c) if there is an involuntary petition filed against the Developer as the subject debtor under the United States Bankruptcy Code or any other bankruptcy or insolvency laws, which is not dismissed within one hundred eighty (180) days of filing, or which results in the issuance of an order for relief against the debtor; or (d) if the Developer makes or consents to an assignment of its assets, in whole or in part, for the benefit of creditors, or a common law composition of creditors.

“Event of Default” means default by the City or the Developer as more particularly described in Article IX.

“Existing Environmental Conditions” means any Environmental Conditions at the Property existing on the date of this Agreement.

“Excusable Delay” means any delay in any party’s performance under this Agreement caused by any “Force Majeure” event.

“Force Majeure” means any event, act or failure to act caused by:  strikes, lockouts, or other labor or industrial disturbance; war; court or administrative or other governmental order directing that the construction of the Project be stopped; acts of terrorism; insurrection, civil disturbance, act of the public enemy, war, riot, sabotage, blockade, embargo; lightning, earthquake, fire, casualty, storm, hurricane, tornado, flood, washout, explosion; casualty at the job site or proximately causing physical damage to the Project or proximately causing a disruption or delay in the supply chain of labor or materials to the Project; government shut down; an act or omission of the City in violation of the terms of this Agreement; any other event or circumstance which is outside the Developer’s immediate reasonable control; or any other cause whatsoever beyond the reasonable control of the party responsible for performance.

“General Statutes” means the General Statutes of the State of Connecticut, 1958 Revision, as amended.

“Governmental Authorities” means all federal, state or local governmental bodies, instrumentalities or agencies (including municipalities, taxing, fire and water districts and other governmental units).

“Hazardous Materials” means (i) any chemical, compound, material, mixture or substance that is now or hereafter defined as or included in the definition of “hazardous substances,” “hazardous wastes,” “hazardous materials,” “extremely hazardous waste,” “restricted hazardous waste” or “toxic substances” or terms of similar import under any applicable federal, state or local law, or under the regulations adopted or promulgated pursuant thereto, including Environmental Laws; (ii) any oil, petroleum or petroleum derived substance, any flammable substances or explosives, any radioactive materials, any hazardous wastes or substances, any toxic wastes or substances, or any other materials or pollutants which cause any part of any facility, structure or improvement to be in violation of any Environmental Laws; and (iii) asbestos in any form, urea formaldehyde foam insulation, and electrical equipment which contains any oil or dielectric fluid containing levels of polychlorinated biphenyls in excess of applicable legal or regulatory limits.

“Legal Requirements” means any and all judicial decisions, orders, injunctions, writs, and any and all statutes, laws, rulings, rules, regulations, permits, certificates, or ordinances of any Governmental Authority in any way applicable to the Project including, but not limited to, any of the aforesaid dealing with the zoning, subdivision, design, construction, ownership, use, leasing, handicapped accessibility, maintenance, service, operation, sale, exchange, or condition of the Project.  “Legal Requirements” shall not include Environmental Laws.

“Operating Agreement” means the operating agreement between Continuum and Centerplan as members of Developer.

“OSTA” means the Connecticut Office of the State Traffic Administration.

“Permitted Encumbrances” means only those encumbrances and restrictions affecting the Property which the Developer has approved.

“Phase” has the meaning ascribed to it in the Project Schedule.

“Certificate of Completion” means a certificate issued in accordance with Section 8.3 of this Agreement.

“Phase IA Developer Improvements” shall have the meaning set forth in Section 4.4(A) of this Agreement.

“Phase IB Developer Improvements” shall have the meaning set forth in Section 4.4(A) of this Agreement.

“Phase IA Land” means that portion of the Property identified as Phase IA in the map attached hereto as Exhibit B.

“Phase IB Land” means that portion of the Property means that portion of the Property identified as Phase IB in the map attached hereto as Exhibit B.

“Phase I Land” means the aggregate of the Phase IA Land and the Phase IB Land.

“Phase II Land” means that portion of the Property means that portion of the Property identified as Phase II in the map attached hereto as Exhibit B.

“Phase I Project Minimum Requirements” shall have the meaning set forth in Section 4.4(A) of this Agreement.

“Phase II Project Minimum Requirements” shall have the meaning set forth in Section 4.4(B) of this Agreement.

“Phase I Developer Improvements” and "Phase II Developer Improvements" shall each have the meaning set forth in Section 4.4 of this Agreement.

“Phase I Construction Conditions Precedent” shall have the meaning set forth in Section 3.5 of this Agreement.

“Phase II Construction Conditions Precedent” shall have the meaning set forth in Section 3.7 of this Agreement.

“Plans” means, with respect to the Developer Improvements, the final plans, specifications, construction drawings and construction phasing plans for the Developer Improvements, as the same may be amended from time to time.

“Project Completion Date” shall mean the later to occur of the scheduled date for completion of each Phase of the Project in accordance with the Project Schedule, or the date which is seventy-two (72) months from the date of execution of this Agreement.

“Property” shall have the meaning ascribed to it in the Recitals of this Agreement, and shall consist of the aggregate of the Phase I Land and the Phase II Land as depicted in Exhibit B.

“Project” means the entire development at the Property contemplated by this Agreement, consisting of Developer Improvements in the Phases set forth herein.

“Project Design Process” means the process by which the Developer Improvements are designed.

“Project Plan” means the Developer Improvements.

“Project Schedule” shall mean the schedule for construction and completion of the Project as set forth on Exhibit C attached hereto.

“Punch List Items” shall mean those items of construction, decoration, landscaping and mechanical adjustment relating to any Developer Improvements which, individually or in the aggregate, are minor in character and do not materially interfere with the full use, enjoyment and occupancy of the applicable improvements or any material amenity constituting a part of such Developer Improvements, and the appurtenances thereto, and for which it may be reasonably anticipated that the completion shall occur within one hundred eighty (180) days after Substantial Completion, subject to extension for Excusable Delay.

“Right of Re-Entry” shall mean, subject to Mortgagee rights set forth in Section 3.15 of this Agreement, and to the limitations set forth in and pursuant to Section 3.8 of this Agreement, including those limitations with respect to the Continuum Building and any building occupied by tenant, all as more particularly described in Section 3.8 of this Agreement, the right of the City to re-enter those undeveloped and untenanted portions of the Property for which a Certificate of Completion has not been issued, such Right of Re-Entry to be exercised by City upon written notice to Developer and all Mortgagees of City's exercise of such right of Re-Entry and to terminate Developer’s estate therein, and pursuant to which fee title to that portion of the Property with respect to such Phase and all buildings and improvements thereon shall revert to the City.

“The State” means the State of Connecticut.

“Substantial Completion”, “Substantially Completed” and similar terms shall mean, with respect to any building comprising any part of the Developer Improvements, the completion of the construction of the Developer Improvements with respect to such building in substantial accordance with the Plans therefor, all applicable Legal Requirements and this Agreement, in a good and workmanlike manner, and in accordance with good construction and engineering practices, free from known defects (structural, mechanical, or otherwise) in design, workmanship, and materials, with only Punch List Items to be completed, which Punch List Items shall be completed within one hundred eighty (180) days of the date of Substantial Completion.  Substantial Completion shall include the construction, installation, completion, and (if appropriate) operation in their intended fashion in accordance with the Plans therefor.

“Compulsory Taxable PILOT Period” means the period commencing on the Effective Date and ending on the date that is 30 years from the Effective Date.

“Term” means the period commencing on the Effective Date and ending on the date that is ____ years after the Effective Date.

REPRESENTATIONS AND WARRANTIES

Representations and Warranties of the Developer

The Developer represents, warrants and covenants that (a) the Developer is a limited liability company, duly organized and existing under the laws of the State of Connecticut; (b) the Developer has the legal authority to enter into and carry out the transactions to which it is proposed to be a party; (c) the execution and delivery of this Agreement by the Developer has been duly and validly authorized by all necessary action; and (d) this Agreement is a legal, valid and binding obligation of the Developer, enforceable against the Developer in accordance with its terms.

Representations and Warranties of the City

The City represents and warrants that (a) it is a municipal corporation validly existing under the laws of the State of Connecticut; (b) it has the legal power and authority to execute and deliver this Agreement and to carry out its terms and provisions, (c) the execution and delivery of this Agreement have been duly and validly authorized by all necessary action, and (d) this Agreement constitutes the legal, valid and binding obligation of the City, enforceable against the City in accordance with its terms.

[REMAINDER OF PAGE INTENTIONALLY LEFT BLANK]

PROPERTY and project phasing

[INTENTIONALLY OMITTED]

Conveyance of Property

Subject to the satisfaction by City and Developer of the Phase I Construction Conditions Precedent, the City shall convey the Property to the Developer by Quit Claim deed in form reasonable satisfactory to Developer and City (the “Quit Claim Deed”), subject only to the Permitted Encumbrances and to the terms and conditions of this Agreement which shall be recorded on the Land Records of the City of New Haven immediately prior to the recording of the Land Deed.

The delivery of the Quit Claim Deed shall take place at a closing to be held within thirty (30) days of satisfaction of the Phase I Construction Conditions Precedent at such place and time as the parties hereto shall agree (the “Closing”).

Purchase Price

The purchase price to be paid by Developer to City for the Property shall be the sum of Two Million Six Hundred Fifty Thousand and No/100 Dollars ($2,650,000.00), out of which, the sum of Fifty Thousand and Zero Dollars ($50,000.00) shall be paid into fund number 2042 to be used for the purposes of the Commission for Equal Opportunities in the administration of its programs, and Fifty Thousand and Zero Dollars ($50,000.00) shall be paid into fund number 2177 to be used for the purposes of the Small and Minority Business Development in the administration of its programs.

Project Phasing

The City and the Developer agree that the Project shall be undertaken in multiple phases, as noted in Exhibit 1.

Section 3.5	Phase I Conditions Precedent

City shall not be obligated to convey the Property to Developer, and Developer shall not be permitted to commence construction of the Phase I Developer Improvements, until the following conditions precedent have been satisfied (the "Phase I Conditions Precedent").

a.	The City shall have received from the Developer documentation, in such form and detail as shall be reasonably satisfactory to the City demonstrating the Developer’s funding sufficient for the Phase IA Developer Improvements, including without limitation all financial documentation specific to the construction of the Continuum Building.

b.	The Developer shall have provided to the City a written notice, in form and substance satisfactory to the City in its sole, but reasonable discretion, evidencing that the Developer has entered into a construction contract for the Continuum Building portion of the Phase IA Development.

c.	The Property is zoned in the manner set forth in Section 7.1(A).

d.	The Developer shall have obtained all permits and approvals required for the construction and operation of the Phase 1A Developer Improvements from any and all applicable Governmental Authorities, including without limitation from CDOT, OSTA, DEEP and the City Plan Commission.

e.	The Developer shall have secured all land use approvals required for the Phase I Developer Improvements, provided that any such land use approvals shall not be subject to any conditions that are objectionable to the Developer in its sole, but reasonable discretion, and further provided that all related regulatory and statutory appeal periods shall have lapsed with no appeals, claims or other challenges having been asserted.

f.	NHPA shall have vacated the Property.  NHPA hereby agrees to use all reasonable efforts to accomplish such vacation of the Property in accordance with Schedule 1, and in particular (but without limitation) shall commence application for all OSTA permits for relocation of parking promptly upon execution of this Agreement, but in no event later than ten (10) days following execution of this Agreement and shall diligently pursue the same. Nevertheless, it is agreed and understood that neither NHPA nor the City can guaranty the issuance of such OSTA permits or other permits and approvals as may be required, and to the extent that any delay is caused to the Developer due to the inability of NHPA to vacate the Property in accordance with the Schedule, the Schedule shall be extended accordingly.

Section 3.6	Phase IB Construction Conditions Precedent

It is agreed an understood that prior to the commencement of any Phase IB construction (and/or concurrent therewith) Developer must have commenced construction of the Continuum Building.

Section 3.7	Phase II Construction Conditions Precedent

It is agreed an understood that prior to the commencement of any Phase II Developer Improvements, Developer must have completed or be diligently pursuing the completion of the construction of the Continuum Building and have obtained all necessary permits and financing for Phase IB.  So long as Developer has completed or is diligently pursuing the completion of the construction  of the Continuum Building, in the event that Developer shall have procured a hotel or major office tenant, Developer shall have the right to request, and City shall consent, in its reasonable discretion, permission to Developer to commence the construction of such hotel or major office tenant space prior to the completion of the Continuum Building: provided, however, that City shall have the right to require that Developer provide such assurance as may be reasonably acceptable to the City that the development of such new Phase II space shall have no material adverse impact on the timely completion of the Continuum Building.

Section 3.8	Right of Re-Entry

In accordance with the provisions set forth in the Quit Claim Deed, those portions of the Property that remain undeveloped and untenanted on the Project Completion Date, as the same may be extended as provided herein, shall be subject to the City’s Right of Re-Entry in the event of an uncured Developer Default provided that such Right of Re-Entry shall be subject to the rights of any Mortgagee, tenant and Continuum, as hereinafter described.  The Right of Re-Entry shall terminate as to the Continuum Building/Phase, upon the issuance of the Certificate of Completion with respect to such Continuum Building/Phase.  Notwithstanding the foregoing, the City's Right of Re-Entry shall terminate with respect to the completed Continuum Building/Phase upon the issuance of a Certificate of Completion with respect to such Continuum Building/Phase, and thereafter, the City shall have no Right of Re-Entry with respect to such Continuum Building/Phase, despite any future Developer Default with respect to any other Phase or portion of a Phase for which a Certificate of Completion has not been so issued.  It is expressly acknowledged and agreed that upon the completion of the Continuum Building and the issuance of a Certificate of Completion therefor, the City shall, to the extent the City exercises its Right of Re-Entry with respect to that portion of the Property utilized by Continuum for one hundred (100) parking spaces in connection with the use and occupancy by Continuum of the Continuum Building, provide Continuum with and alternate location for one hundred (100) parking spaces, all within a reasonable distance from the Continuum Building.

Section 3.10	Easements and Licenses

It is acknowledged that the construction and operation of the Project will require the City’s granting of various easements or licenses to Developer with respect to City owned rights of way or City owned property surrounding, or otherwise adjacent to, the Property.

The City hereby approves and authorizes the grant of any easements and licenses which may reasonably be needed to construct, complete and operate the Project, provided that the Developer shall provide the City with detailed plans of those improvements that will be the subject of the such easements or licenses for final approval by the City’s Economic Development Administrator (which approval shall not be unreasonably withheld, conditioned or delayed) and further provided that with respect to any such easements or licenses granted by the City, the Developer shall comply with customary City requirements with respect to insurance.  The City will work with the Developer to secure any approvals needed for such easements or licenses from any and all Governmental Authorities.

Section 3.12	Title

Notwithstanding any other provisions of this Agreement, it is agreed and understood that the Developer shall not be required to accept the Quit Claim Deed unless it shall be able to obtain Title Insurance, insuring a good and marketable fee simple title. If the City shall be unable to convey such title then the Developer shall have the right to accept such title as the City can convey or require the City to use its reasonable best efforts (within a timeframe agreed upon between the City and the Developer) to provide such title, or terminate this Agreement.  Marketability of title shall be determined in accordance with the Standards of Title of the Connecticut Bar Association.

Section 3.12	Real Estate Conveyance Tax and other Closing Costs

The Developer shall pay the cost of obtaining any policy of title insurance, and all other closing costs, including the cost of recording, if any, of this Agreement, the Quit Claim Deed and all other licenses, agreements and easements granted to the Property.  The City shall pay the cost, if any, of the real estate conveyance tax for the conveyance of the Property.  Each party shall be responsible for payment of the legal fees of its own counsel in the negotiation, execution and delivery of this Agreement.

Section 3.13	Access and Inspections

The City shall provide Developer and its designees and consultants with reasonable access to the Property to perform such inspections and testing (including environmental surveys) as deemed reasonably necessary by the Developer.  It is agreed and understood that the Developer shall provide its employees, designees and consultants with appropriate safety equipment for accessing the Property, and that the Developer shall be responsible for causing the Developer’s contractor to observe all applicable workplace safety rules and regulations. The Developer shall itself carry and shall cause its designees and consultants to carry appropriate insurance for their anticipated activities on the Property with limits reasonably acceptable to the City, naming the City as additional insured on such insurance policies.

Section 3.14	Assignment and Mortgage by the Developer

(A)	It is hereby agreed and stipulated that prior to the issuance of the Certificate of Completion, the Developer shall not, without the City’s written permission, transfer or assign any of its rights and/or obligations under this Agreement or in the Property other than to an Affiliate, which Affiliate shall agree in writing to assume all of the obligations of the Developer under this Agreement. For purposes hereof, a “transfer” shall include a transfer of more than fifty (50%) percent of the ownership interests in the Developer other than to an Affiliate. The Developer shall provide the City with prior written notice of its intent to make an assignment to an Affiliate and the name and address of such Affiliate, and upon such assignment, the written agreement of the Affiliate to assume all of the obligations of this Agreement associated with the rights so assigned.

(B)	Any assignment of any interest in this Agreement or in the Property which is in contravention of the provisions of this Section 3.15 shall be a Developer Default.

(C)	Notwithstanding the above, the Developer may sell, assign or transfer any or all of its interest in the Administrative Base to Continuum of Care free and clear of the requirements of Section 3.14(A) without restriction as to the consideration to be received and without the City’s consent, provided that if such sale, assignment or transfer is made during the Term, the Developer shall require that the purchaser, assignee or transferee expressly assume all of the covenants, agreements, and obligations under this Agreement (including specifically, but without limitation, the obligation to pay taxes) which have not yet been performed by Developer and which expressly survive the issuance of the Certificate of Completion, by written instrument, reasonably satisfactory to the City filed and recorded in the New Haven Land Records.

(D)	It is further agreed by the parties that following the issuance of the Certificate of Completion, the Developer may sell, assign or transfer any or all of its interest in this Agreement or in the Property to any purchaser, assignee or transferee free and clear of the requirements of Section 3.14(A) without restriction as to the consideration to be received and without the City’s consent, provided that if such sale, assignment or transfer is made during the Term, the Developer shall require that the purchaser, assignee or transferee expressly assume all of the covenants, agreements, and obligations under this Agreement (including specifically, but without limitation, the obligation to pay taxes) which have not yet been performed and which expressly survive the issuance of the Certificate of Completion, by written instrument, reasonably satisfactory to the City filed and recorded in the New Haven Land Records.

Section 3.15	Mortgage of the Property; Rights of a Mortgagee

(A)	Notwithstanding any other provisions of this Agreement, the Developer shall at all times have the right to encumber, pledge, or convey its right, title and interest in and to the Property, or any portion or portions thereof to which the Developer has obtained fee simple title pursuant to this Agreement, by way of a Mortgage or Mortgages (a “Mortgage”), provided that any mortgagee (a “Mortgagee”) taking title to the Property or any part thereof (whether by foreclosure or deed in lieu of foreclosure or otherwise) shall, except as hereinafter provided, be subject to the provisions of this Agreement, and that the Developer shall give written notice to the City of the proposed grant of any such Mortgage, the amount thereof and the name and address of such Mortgagee.  Except as may be agreed by the City, this Agreement shall be superior and senior to any lien placed upon the Property after the date of the recording of this Agreement, including the lien of any Mortgage, except for those liens that by law have superiority over this Agreement.

    - The City agrees at any time and from time to time, upon not less than thirty (30) days prior written notice, to execute, acknowledge and deliver without charge to a Mortgagee, or to any prospective Mortgagee designated by either Developer or any Mortgagee, or to any prospective purchaser of Developer’s interest in the Property designated by Developer a written statement that this Agreement is in full force and effect and unmodified (or if there have been any modifications, identifying the same by the date thereof and including a copy thereof), that no notice of default or notice of termination of this Agreement has been served on Developer (or if the City had served such notice, the City shall provide a copy of such notice or state that the same has been revoked, if such be the case), that to the City’s knowledge no default exists under this Agreement or state or condition that, with the giving of notice, the passage of time, or both, would become a default (or if any such default does exist, specifying the same), and the amounts due under this Agreement and any other information as may be reasonably requested.  In the event that the City shall fail to provide such written statement as requested by Developer, then City’s failure to so respond shall be deemed to be a confirmation of the statements set forth hereinabove.

    - In the event that during the Term, a Mortgagee shall succeed to the interests of Developer hereunder or with respect to all or any portion of the Property, or both, the time permitted for a Mortgagee to complete construction of any portion of the Development shall be extended as long as the Mortgagee is diligently and continuously working towards completion of the construction and shall include any time necessary for the Mortgagee to exercise its rights under the Mortgage and to obtain possession of the that portion of the Property which is encumbered by Mortgagee's mortgage(s).

    - If a Mortgagee (or its designee as may have acquired Developer’s estate through foreclosure) acquires the Developer’s estate in the Property or forecloses its Mortgage prior to issuance of a Certificate of Completion for a Phase, such Mortgagee shall, at its option:

Complete construction of the improvements required for such Phase in accordance with this Agreement and in all respects (other than time limitations) comply with the provisions of this Agreement; or

Sell, assign or transfer with the prior written consent of the City, which consent shall not unreasonably be withheld, conditioned or delayed (but without restriction as to the consideration received), the Developer’s estate in the portion of the Property covered by the Mortgage to a purchaser, assignee or transferee who shall expressly assume all of the covenants, agreements and obligations of the Developer under this Agreement to be performed and observed on the Developer’s part thereafter arising in respect to the Development (and shall be deemed a “Developer” under the terms of this Agreement), by written and recordable instrument reasonably satisfactory to the City filed in the New Haven Land Records.

In the event a Mortgagee completes the construction of a Phase of the Project in accordance with this Agreement (other than time limitations), the Mortgagee may sell, assign or transfer fee simple title to such Phase to any purchaser, assignee or transferee, without restriction as to the consideration to be received and without the City’s consent, provided that if such sale, assignment or transfer is during the Term of this Agreement, the purchaser, assignee or transferee shall expressly assume all of the covenants, agreements, and obligations under this Agreement applicable to such Phase so transferred which have not yet been performed and which survive the issuance of the Certificate of Completion by written instrument, reasonably satisfactory to the City and recorded in the New Haven Land Records.

If a Mortgagee acquires the Developer’s estate in any portion of the Property after issuance of a Certificate of Completion but during the Term, the Mortgagee shall comply with the applicable provisions of this Agreement which have not yet been performed and which survive the issuance of such Certificate of Completion.

In the event a Mortgagee acquires the Developer’s estate in any portion of the Property, the City agrees (if so requested) to enter into a new Agreement (“New Agreement”) with such Mortgagee or its designee, effective as of the date of termination and for the remainder of the Term, upon the terms, covenants and conditions (but excluding requirements which are not applicable or which have already been fulfilled) of this Agreement.

Section 3.16	Notice of Default to Mortgagee

- The City shall simultaneously deliver any Default Notice to the Mortgagee at the address theretofore designated by the Mortgagee at the same time as it delivers a Default Notice to the Developer.  Any such Default Notice shall be delivered in accordance with the notice provisions of this Agreement.

- A Mortgagee shall have the right, but not the obligation, to perform any term, covenant, or condition and to remedy any default by the Developer under this Agreement within the applicable time period afforded the Developer, plus an additional period of thirty (30) days, which period shall be reasonably extended if the default is not in the payment of money and a Mortgagee commences to remedy the default within such period and thereafter diligently prosecutes such remedy to completion.

- In the event that a Mortgagee elects to cure a default occasioned by the failure of the Developer to commence or complete the construction work in accordance with this Agreement, then, upon completion of such construction work, such curing Mortgagee or its permitted assignee shall be entitled to a Certificate of Completion for such Continuum Building/Phase (as applicable) in accordance with the provisions of Article 8 of this Agreement.  Upon issuance of such Certificate of Completion, all rights of the City arising as a result of a Developer Default shall terminate.

THE DEVELOPER IMPROVEMENTS

General

The Developer agrees, at its own cost and expense, to design and construct the Developer Improvements in accordance with terms of this Agreement.

Developer Improvements Plan and Design

Recognizing the importance of the Developer Improvements to the Project, the City and the Developer agree to work collaboratively in the design of the Developer Improvements, meaning that the City  “City Design Reviewers”, shall, at no material cost to the Developer and at no material delay to the Developer Improvements Schedule, have the opportunity to provide input in the design of the Developer Improvements as follows:

Phase I and Phase II Design Process

Prior to seeking site plan approval for both the Phase I and Phase II Developer Improvements and with sufficient time to allow for the herein described Design Process, the Developer shall deliver to the City Design Reviewers schematic design drawings reasonably consistent with the obligations of the Developer set forth in this Agreement (the “Schematics”).  The City Design Reviewers shall have the opportunity to provide written comments on the Schematics that specify recommended alterations (the “City Comments”), provided that such City Comments must be limited to design considerations that do not cause any material change to the cost structure or viability of the Phase I Developer Improvements or Phase II Developer Improvements.

It is agreed and understood that the City Design Reviewers may consult with an independent third party architect (the “City Architect”) and the Developer shall attend such meetings with the City Architect and/or the City Design Reviewers as may be reasonably necessary to effectuate the Project and intentions of this Section 4.2.

If the City Design Reviewers do not provide the City Comments within twenty-one (21) working days after receipt of the Schematics by the City, the City Design Reviewers shall be deemed to have no City Comments.

The Developer shall respond to the City Comments, and, at the option of the Developer, it may respond to any or all City Comments by submitting revised Schematics (the “Response”), in which event the City Design Reviewers and the Developer shall meet within ten (10) days after the date on which the Response is delivered to the City Design Reviewers to discuss the City Comments and the Response.  The Developer agrees to use reasonable efforts to respond to the City Comments within the bounds of financial feasibility.

Throughout the Design Process, the Developer agrees to work with the City Design Reviewers to incorporate the City comments that are compatible with the design of the Developer Improvements as determined by the Developer in its sole, but reasonable, discretion.

Notwithstanding the foregoing, nothing herein contained in this Section 4.2(A) shall empower the City with the authority to deny, approve, or otherwise condition the design of the Developer Improvements as part of the Phase I and Phase II Design Process.  The parties agree that the Developer has the ultimate authority to decide the final design of all Developer Improvements to be submitted to the City Plan Commission for site plan approval and that the City Plan Commission retains ultimate authority to decide any or all applications for the Phase I Developer Improvements and the Phase II Developer Improvements in accordance with all Legal Requirements.

Design Elements

To the extent that any parking structure must be above grade due to financial feasibility concerns, it shall be a requirement that the garage shall be “wrapped” by active uses and/or screening on all street frontages, the precise method of wrapping or screening to be determined by the Developer in consultation with the City (taking into account both design issues and economic feasibility) with the overall intent of ensuring that the parking blends into the overall Project, while still allowing for natural ventilation.

In addition, the Developer shall at the Developer’s sole cost and expense, be responsible for carrying out a traffic study to determine the projected effect of the Project on traffic flow around the Property at the intersection of Dwight Street and North Frontage Road, Dwight Street and Legion Avenue, Orchard Street and North Frontage Road, and Orchard Street and Legion Avenue, and shall include any signage and signaling improvements that may be required in order to mitigate the impact of the additional traffic resulting from the completion of the Project, and preparing a suitable plan to manage the same (the "Transportation Demand Management Plan") including strategies, such as, and not limited to, bike sharing programs, ridesharing programs, and public transportation infrastructure (for example, bus stop or bike racks). The City and the Developer shall work collaboratively to review the Transportation Demand Management Plan and seek to agree upon the same and to allocate responsibility for implementing the provisions of the Transportation Demand Management Plan and the costs associated therewith. (To the extent that the input and/or approval of the OSTA to the Transportation Demand Management Plan is required, the Developer shall be responsible for obtaining all such approvals and for liaising with the OSTA to the extent necessary.) The City shall support the Developer in this respect, including without limitation appearing at meetings and hearings to the extent reasonably requested by the Developer.

Project Plan

The Design Processes and Design Elements shall inform the Project Plan prepared by the Developer.

Cooperation and Coordination Between the Developer and the City

The City shall fully and expeditiously assist the Developer in obtaining all approvals and permits required for the Developer Improvements. The City agrees to cooperate with the Developer and support in good faith all approvals required in connection with the Developer Improvements, including but not limited to supporting the general exception to be sought with respect to the parking and variance needed for the anticipated drive thru areas. The City shall work cooperatively with the Developer in seeking all necessary approvals from CDOT, OSTA and DEEP.

Minimum Project Requirements

The City and the Developer envision the Project as a commercial use, community gathering place centered on an activated public area and aspire to integrate a diversity of potential uses (retail, restaurant, office, hotel/hospitality/multifunctional space, wellness, and recreational, among others) in a vibrant transit oriented setting.  The City and the Developer also recognize that a phased project across many years may be subject to circumstances that are currently unanticipated and may require altering the Project details while preserving the City and the Developer’s shared vision. For that reason, the City and the Developer have agreed to certain Project Minimums that aim to provide long term flexibility while preserving the overall Project vision:

Provided that the Phase I Construction Conditions Precedent have been satisfied, unless otherwise agreed to in writing by the parties, the Phase I Developer Improvements, consisting of Phase IA Developer Improvements and Phase IB Developer Improvements, will contain not less than the following (the “Phase I Project Minimum Requirements”):

Seventy Thousand (70,000) square feet of gross leasable area to include a mix of retail and office/medical-office, hotel or other general commercial uses, specifically to include the Administrative Base, comprised of the following:

- Phase IA Continuum Building for Administration Base, 20,000 square feet of retail space, and 100 spaces of parking for the Administrative Base (the "Phase IA Developer Improvements"), and

- Phase IB 20,000 square feet commercial space (the "Phase IB Developer Improvements").

Provided that the Phase II Construction Conditions Precedent have been satisfied, unless otherwise agreed to in writing by the parties, the Phase II Developer Improvements will contain not less than the following:

Fifty Thousand (50,000) square feet of gross leasable area to include a mix of some but not all of retail and office/medical-office uses, hospitality and parking garage (the "Phase II Developer Improvements").

Project Schedule

The Developer will commence construction of the Project substantially in accordance with the Project Schedule, it being agreed and understood that the Project Schedule may require periodic modification to take account of unforeseen conditions and delays (including, without limitation, delays in the issuance of permits and approvals, or conditions both physical and economic, whether or not constituting Force Majeure for the purpose of this Agreement), and to the extent that the Developer provides the City with reasonable evidence of the need for such modifications, then the City and the Developer shall amend the Project Schedule in such manner as mutually acceptable.  If the City and the Developer cannot agree upon such Project Schedule amendments, then such dispute shall be submitted to the Dispute Resolution Procedure.

Permits and Approvals

The Developer agrees to apply expeditiously, and no later than the times set forth on the Project Schedule, for all permits and approvals required for the construction and operation of the Developer Improvements, including without limitation permits from CDOT, the Office of State Traffic Administration (OSTA), DEEP, the City Plan Commission and any permits required under the National Environmental Protection Act (collectively, “Permits and Approvals”), at the times set forth in the Project Schedule. The Developer agrees to comply with all conditions and terms of such permits.

Section 4.7	Casualty

In the event of any damage or destruction to any of the Developer Improvements during the Term, then, subject to the rights of any Mortgagees and subject to any agreement to the contrary with the City, the Developer agrees, to the extent feasible, to use all insurance proceeds obtained as a result of such damage or destruction to restore the portion of the Developer Improvements so damaged or destroyed to the condition existing prior thereto.

Section 4.8	Prohibited Uses

The Developer hereby agrees that no portion of the Property shall be sold, leased, used or occupied by a discount department store, “dollar” store, firearms and/or ammunition store, charity thrift shop or the like, adult bookstore/adult entertainment establishment, tattoo parlor or massage parlor of any kind, or liquor store.

COMMUNITY BENEFITS

Permanent Jobs

The City and the Developer recognize the importance of creating economic opportunities for New Haven residents and agree to work collaboratively and an ongoing basis to connect New Haven residents to jobs resulting from the Project, both during construction and permanent jobs. Therefore, the Developer shall:

Use best good faith efforts to negotiate a partner agreement with New Haven Works concerning employment opportunities with the Developer directly associated with the Project.

Advocate on behalf of New Haven Works with Developer’s tenants with respect to the entry into partner agreements with New Haven Works in order to maximize opportunities for New Haven residents to obtain permanent jobs created as a result of the Project.

sponsor at least one (1) job fair prior to the completion of the Phase I Developer Improvements aimed at connecting the Developer’s tenants with New Haven residents seeking jobs created as a result of the project.

sponsor at least one (1) job fair prior to the completion of the Phase II Developer Improvements aimed at connecting the Developer’s tenants with New Haven residents seeking jobs created as a result of the project.

Workforce Requirements During Construction

In carrying out the construction of the Project, the Developer shall comply with, or require that its general contractor for the Project comply with, all applicable City workforce requirements now and hereafter existing, including, without limitation, all Equal Employment Opportunity requirements and in particular, during the construction of the Project, the Developer agrees that it shall (and shall require its general contractor to):

comply with all provisions of Executive Order 11246 and Executive Order 11375, Connecticut Fair Employment Practices Act and Chapter 12 1/2, the contract compliance ordinance of the City of New Haven, including all standards and regulations which are promulgated by the government authorities who established such acts and requirements, and all standards and regulations are incorporated herein by reference, including 24 CFR Part 135, Davis Bacon Act & Related Acts (40 USC §276a; 29 CFR 1, 3, 5, 6 and 7), Copeland Act  (18 USC §874 and 40 USC §276c; 29 CFR 3), 40 U.S.C. Section 327 et seq 29 CFR5, Title VII of the Civil Rights Act of 1964, the Age Discrimination in Employment Act, the Americans with Disabilities Act, and the Equal Pay Act. Under Title VII (N-915.040), Immigration and Reform and Control Act of 1986 (IRCA) (8 USC 1101 as amended) Immigration and Nationality Act, Section 274A, FLSA’s recordkeeping Regulations, 29 CFR Part 516. State of Conn. General Statues Section 31-53, State of Conn. P.A.97-263, Sec. 31-51d-5. Standards of apprenticeship;

not discriminate against any employee or applicant for employment because of race, color, religion, gender, age, sexual orientation, gender identity or expression, marital status, physical disability or national origin.  The Developer shall take affirmative action to ensure that applicants are employed, and that employees are treated during employment without regard to race, color, religion, gender, age, sexual orientation, gender identity or expression, marital status, physical disability or national origin, and such action shall include, but not limited to, employment, upgrading, demotion or transfer, recruitment or recruitment advertising, layoff or termination, rates of any or other forms of compensation, and selection for training, including apprenticeship;

post, in conspicuous places available to employees and applicants for employment, notices to be provided by the contracting officer setting forth the provisions of this nondiscrimination clause;

state, in all solicitations or advertisements for employees placed by or on behalf of the Developer, that all qualified applicants will receive consideration for employment without regard to race, color, religion, gender, age, sexual orientation, gender identity or expression, marital status, physical disability or national origin, and utilize the City-sponsored workforce program (Construction Workforce Initiative 2) as a source of recruitment, and to notify the City of New Haven Commission on Equal Opportunities of all job vacancies;

send to each labor union or representative of workers with whom the Developer has a collective bargaining agreement, or other contract or understanding, a notice advising the labor union or worker's representative of the Developer’s commitments under the equal opportunity clause of the City of New Haven, and to post copies of the notice in conspicuous places available to employees and applicants for employment, and the Developer shall register all workers in the skilled trades, who are below the journeyman level, with the Apprentice Training Division of the Connecticut State Labor Department;

work with the City’s Commission on Equal Opportunities (the “Commission”) in complying with the Section 12 ½ of the City of New Haven’s Code of Ordinances and in particular (without limitations):

the Developer acknowledges that under Section 12 ½-26 all prime contractors, subcontractors and tiers must attend a pre-award conference scheduled and conducted by the Commission; and that during each such pre-award conference, meeting minutes are kept to be signed by each such party; and

the Developer shall deliver the Commission notice of all contracts to be bid, together with the opportunity to review the same and opportunity to attend all prebid conferences or other such meetings concerning the same as may take place;

furnish all information and reports required by the City Contract Compliance Director pursuant to Section 12-1/2-19 through section 12-1/2-32 of the City's Code of General Ordinances and to permit access to the Developer’s books, records and accounts by the contracting agency, the City Contract Compliance Director, and the City Secretary of Labor for purposes of investigations to ascertain compliance with the program and file, along with its construction subcontractors, if any, compliance reports with the City in the form and to the extent prescribed in this Agreement by the City Contract Compliance Director and to file compliance reports at such times as directed which shall contain information as to the employment practices, policies, programs and statistics of the Developer and its subcontractors, if any;

comply, as a United States employer, with the Immigration and Naturalization Service (INS)’s I-9 verification process, which requires employers to confirm the employment eligibility of workers.  The Developer acknowledges that an employer can be fined or otherwise sanctioned for knowingly hiring an undocumented worker; that the I-9 forms also provide employers with a “good faith” defense if they hire someone who later turns out to be working illegally in the United States; and that the City Commission on Equal Opportunities will monitor and report of any alleged violations of the I-9 verification process to the proper authorities;

acknowledge that a finding, as hereinafter provided, of a refusal by the Developer, or subcontractor, to comply with any portion of this program as herein stated and described, may subject the offending party to any or all of the following penalties (subject to the provisions of Article V, Section 5.1):

refusal of all future bids for any public contract with the City of New Haven, or any of its departments or divisions, until such time as the Developer, or subcontractor, is in compliance with the provisions of this Agreement;

cancellation of this Agreement;

recovery of specified monetary penalties;

include the provisions of sub-paragraphs (A) through (E) in every subcontract or purchase order so that said provisions will be binding upon each such subcontractor or vendor;

take such action, with respect to any subcontractor, as the City may direct as a means of enforcing the provisions of this Section 7.2, including penalties and sanctions for noncompliance and fines and penalties related to the rules of practice enforced by the City Commission on Equal Opportunities or the SBC office, whichever is applicable, provided however that, in the event the Developer becomes involved in or is threatened with litigation as a result of such direction by the City, the City will intervene in such litigation to the extent necessary to protect the interest of the City and to effectuate the City's Equal Employment Opportunity program.

Small Contractor Utilization Requirements During Construction

In carrying out the construction of the Project, the Developer shall comply with, or require that its general contractor for the Project comply with, all applicable City small contractor utilization requirements now and hereafter existing, including, without limitation, the Small Business Construction Initiative requirements and in particular, during the construction of the Project, the Developer agrees that it shall (and shall require its general contractor to):

comply with all applicable City small contractor utilization requirements now and hereafter existing, including, without limitation, all small business construction initiative requirements and in particular, during the carrying out of the Project, the Developer agrees to require its construction manager, general contractors and its construction subcontractors:

to comply with the provisions of Ordinance Section 12 1/4-9, which require that every effort be aggressively made to meet the MBE Utilization Goals. Pursuant to Ordinance Sections 12 1/4-9(d) and (f), the Developer and its contractors shall be considered to have achieved compliance with the MBE Utilization Goals if work totaling the value of twenty-five (25%) percent of all of the construction subcontracts is awarded to MBEs; in order to achieve MBE Utilization Goals, contracts may be awarded to MBE subcontractors and/or a contractor may enter into a joint venture or other commercially reasonable relationship that is satisfactory to the City with one or more MBEs for the purpose of performing construction work on the Development. In the event that the Developer is unable to meet the MBE Utilization Goals, then the Developer shall document in an affidavit its good faith efforts to achieve the MBE Utilization Goals, which efforts will be evaluated, verified and recognized by the City if the Developer or its general contractors, construction manager has accomplished at least four (4) of the following: (A) placing a notice of the subcontracting opportunity on an approved City construction opportunity website at least ten (10) days in advance of selection of the subcontractor(s); (B) mailing notices (certified mail, return receipt requested) to at least four (4) business associations and/or development agencies which disseminate bid and other construction-related information to businesses within the Greater New Haven area not less than two (2) weeks prior to the Developer’s requests for bids or proposals, which notice shall describe the type of work being solicited, set forth the name, address and telephone number of a contact person from the Developer’s general contractors, construction manager with knowledge of the Development and state where appropriate plans and specifications can be obtained; (C) showing proof of quotes received from subcontractors whose bids or proposals were denied because of cost, quality, availability, and similar reasons; (D) showing proof of outreach to and collaboration with the New Haven Contractors' Alliance and the City’s Small Business Development Program; (E) describing in detail any attempts to enter into joint ventures or other arrangements with MBEs and/or assistance provided to MBEs relating to (i) the review of plans and specifications or other documents issued by the Developer or its general contractors or construction manager (ii) the review of work to be performed by MBEs on its portion of the Project with a MBE, (iii) encouragement of other subcontractors to utilize MBEs, (iv) encouragement of participation of MBEs, and (v) all actions taken by the Developer and its general contractors, construction manager with respect to proposals received from MBEs, including where appropriate, the reasons for the rejection of such proposals; (F) conducting a networking event with the Developer’s construction manager (if any) and general contractors; (G) holding individual trade meetings with the Developer’s construction manager (if any) or its general contractors; and (H) undertaking other efforts to encourage MBE participation in the Project as determined in advance by the City, such as making reasonable efforts to bid out work in packages of a suitable size for small contractors.

to ensure equal opportunities for participation by MBEs and SBEs in the Project, the Developer agrees that it or its general contractors, construction manager shall notify the City’s Small Business Development Program of all construction contracting opportunities for all portions of the Project carried out by the Developer. The Developer and/or its general contractors shall permit information about construction opportunities to be distributed to potential subcontractors via facsimile and email.  The Developer together with the New Haven Contractor’s Alliance and the City’s Small Business Development Program shall hold a workshop detailing such portions of the Project to be carried out by the Developer and the contracting opportunities therefor;

to cooperate with the City’s Small Business Development Program in its efforts to encourage mentoring programs and management, technical, and developmental training skills through sub-contracting opportunities,

to furnish all information and reports required by the City’s Small Business Development Program and to permit access to the Developer’s records of and to require that its construction manager, general contractors and subcontractors provide access to their records in order verify compliance with the requirements of this subsection, to provide the City’s Small Business Development Program with the opportunity to review proposed contracts prior to the award of the same and to provide such Program with notice of all prebid conferences and the opportunity to attend such conferences;

to take all reasonable corrective actions requested by the City to comply and to effectuate compliance with the requirements of this Section 7.3;

acknowledge that a finding, as hereinafter provided, of a refusal by the Developer, or subcontractor, to comply with any portion of this program as herein stated and described, may subject the offending party to any or all of the following penalties (subject to the provisions of Article V, Section 5.1):

refusal of all future bids for any public contract with the City of New Haven, or any of its departments or divisions, until such time as the Developer, or subcontractor, is in compliance with the provisions of this Agreement;

cancellation of this Agreement;

recovery of specified monetary penalties;

include the provisions of sub-paragraphs (A) through (B) in every subcontract or purchase order so that said provisions will be binding upon each such subcontractor or vendor;

take such action, with respect to any subcontractor, as the City may direct as a means of enforcing the provisions of this Section 7.3, including penalties and sanctions for noncompliance and fines and penalties related to the rules of practice enforced by the SBC office provided however that, in the event the Developer becomes involved in or is threatened with litigation as a result of such direction by the City, the City will intervene in such litigation to the extent necessary to protect the interest of the City.

Construction Business and Vendor Opportunities

The City and the Developer recognize the importance of creating economic opportunities for New Haven construction businesses and vendors and agree to work collaboratively to connect New Haven construction businesses and vendors to opportunities resulting from the Project. Therefore, the Developer’s primary architects, engineers, and construction manager/general contractor shall attend one (1) business fair prior to commencing the Phase I Developer Improvements and one (1) business fair prior to commencing the Phase II Developer Improvements, both of which will be organized by the City, or the Economic Development Corporation of New Haven, and shall feature suppliers of goods and services with particular emphasis on New Haven-based businesses.

Section 5.5     Commitment to Sustainability

The City and the Developer agree that promoting environmental sustainability and alternative modes of transportation are critical to the success of the Project as well as the future success of New Haven as a whole. Therefore, the Developer shall use its best efforts, subject to cost considerations in Developer's commercially reasonable discretion to:

construct all small business office, office, educational or cultural buildings in accordance with the Leadership in Energy and Environmental Design (“LEED”) Green Building Rating System developed by the United States Green Building Council (as the same may be defined as of the Effective Date or at the time of construction).

construct all residential space to LEED sustainability standards to the extent such standards are financially feasible.

construct all hotel space to the highest sustainability standard if required by the applicable hotel flag company and Developer has determined the same is financially feasible and reasonable, in Developer’s commercially reasonable discretion .

participate in any Bike Share System developed by the City or Yale University at the request of the City or Yale University including at least one (1) facility on the Property.

incorporate bike storage facilities and changing/shower facilities into any office or hotel space created as part of the Developer Improvements.

Section 5.6	Public Open Space

Insofar as the Developer shall provide Public Open Spaces as a component of the Project, then the Parties hereby agree as follows:

- The City and the Developer agree that the Developer shall have the right to reasonably regulate use of and access to the Public Open Space in consultation with the Economic Development Administrator. Notwithstanding the foregoing, the Developer shall not permanently close the Public Open Space, but the Developer may suspend vehicular access to all or any portion of the Public Open Space for discrete periods of time for legitimate reasons that support and activate the mix of land uses in the Developer Improvements. Such uses shall include but are not limited to: festivals and event; pedestrian access; construction on or around the Public Open Space; public disturbance or other reasons that support and complement the Developer Improvements.

- The design and location of the Public Open Space shall be subject to Section 4.2 of this Agreement and will be designed to facilitate the redevelopment of the Property and to support the mix of land uses in the Developer Improvements. The Developer may thereafter relocate, reconfigure or otherwise redesign the Public Open Space to facilitate the appropriate use of the Developer Improvements, in which event the Developer shall submit a site plan application to the City Plan Commission for approval of the relocated or reconfigured Public Open Space.

DEVELOPER IMPROVEMENTS FINANCING

Minimum Equity Contribution

The Developer and its associates and affiliates agree to secure the necessary equity required to finance the Project’s pre-development costs, and the equity required to finance and launch each Phase, all in keeping with good underwriting standards currently in use in comparable markets for comparable developments, and subject to the commercial feasibility of the Project and/or any Phase thereof.

City Support for Developer Improvements Financing

The City shall work with the Developer in locating and obtaining state and federal public financing in order to fill any funding gaps which would otherwise limit the Developer’s ability to develop the Developer Improvements, including (without limitation): US EPA and Brown Field Funding.  It is further anticipated that any future tenants of the Project may make application and qualify for future façade grants and funding with the City, any such desire for funding by any tenant of the Project shall seek approval by adhering to the process as established by the City for such funding and no representation is being made herein of the promise for said funding.

Environmental Survey

The Developer has, prior to the execution of this Development and Land Disposition Agreement, performed an environmental survey, it is further acknowledged and agreed that Developer has received and reviewed the environmental survey and Developer hereby acknowledges that it fully accepts the survey and its findings.  Developer and its associates and affiliates hereby agree, with respect to the Property, to perform any action required and/or requested in said environmental survey and accompanying report with respect to any Environmental Condition(s) identified therein, all in accordance with applicable law.  In connection with Developer's remediation of Environmental Conditions on the Property, City and Developer hereby agree that (i) Developer shall begin remediation of Environmental Conditions on the Property upon conveyance of title to the Property by the City to Developer; and (ii) upon completion of the remediation of Environmental Conditions Property Developer may convey the Continuum Parcel to Continuum.  For the purposes hereof, such remediation of Environmental Conditions shall be done in accordance with the standards set forth in applicable law for property with the proposed uses as contemplated by this Agreement.

Indemnification

The Developer shall indemnify, defend and hold harmless City and its officials, employees and agents from and against any and all liability, fines, suits, claims, demands, judgments, actions, or losses, penalties, damages, costs and expenses of any kind or nature, including, without limitation, reasonable attorneys' fees made or asserted by anyone whomsoever, due to or arising out of any Environmental Conditions on the Property, including Existing Environmental Conditions, but excluding any Environmental Conditions first arising after the date the Developer takes title to the Property which are caused or contributed to by the City or its agents, contractors or employees.  In connection with this section 6.4, if the Developer is required to defend any such action or proceeding to which action or proceeding the City is made a party, the City shall be entitled to appear, defend, or otherwise take part in the matter involved, at the City's election (and sole cost and expense), by counsel of its own choosing, provided that any such action does not limit or make void any liability of any insurer hereunder with respect to the claim or matter in question. This indemnification shall survive the termination or expiration of this Agreement.

Section 6.5      Payment of Taxes

(A)	It is agreed and understood that during the Taxable Period, the entire project shall remain taxable in accordance with the customary assessment practices applied to all real property within the City, and that the Developer agrees to pay all taxes and assessments lawfully assessed against the Property and the improvements thereon, provided however that nothing herein shall be construed as waiving any right the Developer, or its successors in title or its tenants may have to contest or appeal, or make application for and receive such real property tax abatements or exemptions to which Developer, any of its tenants or successors in interest to all or any portion of the Property may be entitled, in the manner provided by law, any assessment made by the City with respect to all or any portion of the Development, including the Property and the improvements thereon.

(B)  	It is agreed and understood during the Compulsory Taxation PILOT Period, no portion of the Property may be conveyed to a tax exempt entity (other than Continuum or Continuum Management Corp.) unless such tax exempt entity executes and delivers to the City an agreement waiving its right to apply for and receive any exemption from the payment of real property taxes during the remainder of the Compulsory Taxation PILOT Period with respect to such potion of the Property, or obtains the prior written consent of the Economic Development Administrator (which consent shall not to be unreasonably withheld) and enters into a Payment in Lieu of Taxes (PILOT) Agreement with the City for a term of years not less than the then balance of the Compulsory Taxation PILOT Period.  It is hereby agreed, stipulated and understood that any conveyance, assignment or other transfer made to any tax exempt entity in breach of the provisions of this Section 6.5(B) shall be null and void and of no effect and shall result in an automatic reversion of the portion of the Property in question to the City.  Notwithstanding the foregoing, it is further agreed and understood that it is the intention of the Parties hereto that the Continuum Building and the Continuum Land shall be conveyed to Continuum and that Continuum, and/or its affiliate Continuum Management Corp., shall not be under any obligation to enter into a PILOT Agreement to maintain and benefit from their respective tax exempt stati, it being understood that Continuum and Continuum Management Corp., are New Haven based tax exempt not-for-profit entities and dependent on their tax exempt status to be fiscally viable.

(C)	It is hereby agreed, stipulated and understood that all or any portion of the Project may qualify for a tax deferment program (state of municipal), in which event, the Developer shall be entitled to make application for, and enter into an agreement with respect to the same.

(D) 	It is further agreed and understood that Continuum shall cooperate with the City and use its best efforts to market, sell and/or lease the four (4) locations being consolidated into the Administrative Base to enable said individual locations to become fully taxable in accordance with the customary assessment practices as applied to all real property within the City.

PERMITS AND APPROVALS

Zoning Approvals

Zoning

As of the Effective Date, the Developer acknowledges that the Property is currently zoned BA and BD2 and that such zoning is satisfactory for the completion of the project.

Site Plan Review

For each Phase, the Developer shall file for Site Plan Review for those aspects of the Developers Improvements which require Site Plan Review with the City Plan Commission pursuant to Section 64 of the Zoning Ordinance.   The Developer shall also file for a special permit for parking associated with the Developer Improvements with the City Plan Commission pursuant to Sections 45 and 64 of the Zoning Ordinance.  The Developer shall not be required to appeal a denial of any of these applications. Any changes to any matters contemplated by this Agreement approved by the City Plan Commission as part of its Site Plan Review or special permit application review, shall, when agreed to in writing by the Developer, be deemed to modify the matters contemplated by this Agreement without any need for any modification or amendment to this Agreement.

The City shall, in good faith, support the Developer its associates and affiliates, in its efforts to obtain any special permits as may be required to address and meet the parking needs, requirements and/or commitments.

Permits

The Developer shall apply for all required building permits, certificates of occupancy, street openings and other permits required for the construction and operation of the Project.

Greater New Haven Water Pollution Control Authority

To the extent required by Section 4 of the GNHWPCA Sewer Ordinance, as amended, the City’s BOA consents and approves any extension of the GNHWPCA collection system.

The Developer shall apply for and obtain such permits and approvals as may be necessary for an extension of the collection system and the lawful discharge of surface waters from the Property.

State of Connecticut Permits

OSTA

CONSTRUCTION OF THE DEVELOPER IMPROVEMENTS

Section 8.1     Construction Progress Reports

The Developer shall provide the City with construction progress reports every thirty (30) days after its construction work commences on each Phase, such reports, which shall be made publicly available, shall state whether any dates on the Project Schedule have been met and any anticipated difficulties in meeting such dates and shall include a list of any and all Force Majeure Events which are claimed to result in Excusable Delays.

Section 8.2     Insurance

The Developer itself shall obtain and shall cause its general contractor to obtain general liability insurance in the amount of One Million And No/100 Dollars ($1,000,000.00) per occurrence and Two Million And No/100 Dollars ($2,000,000.00) aggregate and shall name the City as an additional insured on all such insurance policies. In addition, the Developer shall cause all construction subcontractors to obtain general liability insurance in the amount of One Million And No/100 Dollars ($1,000,000.00) per occurrence and Two Million And No/100 Dollars ($2,000,000.00) aggregate and shall name the City as an additional insured on all such insurance policies.

Section 8.3     Certificate of Completion

After Substantial Completion of the Continuum Building, Phase IA, IB or II, the Developer shall give notice via certified mail return receipt requested to the Economic Development Administrator, with a copy to their counsel, of the same, requesting a Certificate of Completion with respect to such Continuum Building/Phase. Notwithstanding any other provision of this Agreement, the Economic Development Administrator shall inspect or shall cause the Developer Improvements with respect to such Continuum Building/Phase to be inspected within thirty (30) days of a request for a Certificate of Completion and shall furnish such Certificate of Completion within forty-five (45) days of the Developer’s request therefor.  A Certificate of Completion shall be in such form as will enable it to be recorded on the New Haven Land Records.

A Certificate of Completion shall be a conclusive determination of the satisfaction of the Developer’s obligation to construct the Developers Improvements with respect to such Continuum Building/Phase and shall state that the Developer’s obligations to construct the Developers Improvements with respect to such Continuum Building/Phase have been Substantially Completed, the effect of the issuance of such Certificate of Completion shall mean all rights of the City with respect to such Continuum Building/Phase as set forth in this Agreement shall terminate. The parties agree that the Certificate of Completion shall not represent a determination that the Developer has satisfied any other of its other obligations under this Agreement with respect to any remaining incomplete Phases of the Project.

Notwithstanding any other provision of this Agreement, if the Economic Development Administrator shall refuse or fail to provide a Certificate of Completion in accordance with the provisions of this Section, the Economic Development Administrator shall, within such forty-five (45) day period, provide the Developer with a written statement setting forth in adequate detail in what respects the Developer has failed to complete the Continuum Building/Phase, and what measures or acts will be in necessary for the Developer to take or perform in order to obtain a Certificate of Completion for such Continuum Building/Phase. Following receipt of such written statement, the Developer shall promptly carry out the corrective measures or acts described in the written statement, and a Certificate of Completion will be delivered to the Developer within fifteen (15) days of the completion by the Developer of the items set forth in the written statement.  In the event of any dispute between the City and the Developer with respect to the issuance of the Certificate of Completion, the parties shall participate in the Dispute Resolution Procedure set forth herein.

Notwithstanding any other provision of this Agreement, if the Economic Development Administrator shall fail to provide the Developer with a Certificate of Completion or with a written statement within such forty-five (45) day period of a request for a Certificate of Completion, such failure shall be deemed to constitute certification that such Continuum Building/Phase has been completed. In such case, the Developer shall, in its sole discretion, record a Certificate of Completion on the New Haven Land Records, setting forth the failure of the City to issue a Certificate of Completion within the time required for issuing same. The Developer’s Certificate of Completion shall have the same force and effect as a Certificate of Completion issued by the Economic Development Administrator.

Notwithstanding anything to the contrary contained herein, upon Substantial Completion of the Continuum Building, Developer shall be entitled to request a separate Certificate of Completion for the Continuum Building, which shall be granted or withheld in accordance with the provisions of this Section 8.3 hereinabove, and if granted shall be conclusive evidence that all obligations of Developer have been satisfied with respect to same, and all rights of the City with respect to the Continuum Building as set forth in this Agreement shall terminate.

Further, it is agreed an understood that if Developer shall incorporate a hotel into the Project, then upon Substantial Completion of the same (and assuming that such hotel is situated within a Phase for which a Certificate of Completion has not yet been granted) Developer shall be entitled to request a separate Certificate of Completion for such hotel, which shall be granted or withheld in accordance with the provisions of this Section 8.3 hereinabove, and if granted shall be conclusive evidence that all obligations of Developer have been satisfied with respect to same, and all rights of the City with respect to the same as set forth in this Agreement shall terminate.

DEFAULT AND REMEDIES

Default by Developer and City Remedies

The occurrence of (i) an Event of Bankruptcy or (ii) any failure by the Developer to perform any obligation under this Agreement where such event or failure shall continue for more than thirty (30) days after the City’s written notice (the “Default Notice”) of such event or failure is received by the Developer and the Developer shall fail to  provide a response to the Default Notice specifying the actions undertaken or to be undertaken to effect a cure within thirty (30) days after receipt of the Default Notice; or shall respond to the Default Notice but shall fail to effect the cure specified in such response shall be an Event of Default by the Developer (“Developer Default”) provided, however, that the Developer shall not be in default with respect to any matter referred to in a Default Notice which is susceptible of cure but cannot be reasonably cured within said thirty (30)-day period, so long as the Developer responds to the Default Notice and sets out a reasonable plan and schedule to effect a cure and thereafter makes reasonable efforts to complete the same in accordance with such schedule.

Except as otherwise provided in this Agreement if a Developer Default occurs, the City shall be entitled to pursue its rights and remedies pursuant to this Agreement or as may otherwise be available at law or in equity.

Default by City and Developer Remedies

The occurrence of any failure by the City to perform any obligation under this Agreement where such event or failure shall continue for more than thirty (30) days after City’s receipt of a Default Notice is received by the City, and the City shall fail to  provide a response to the Default Notice specifying the actions undertaken or to be undertaken to effect a cure within thirty (30) days after receipt of the Default Notice; or shall respond to the Default Notice but shall fail to effect the cure specified in such response shall be an Event of Default by the City (“City Default”) provided, however, that the City shall not be in default with respect to any matter referred to in a Default Notice which is susceptible of cure but cannot be reasonably cured within said thirty (30)-day period, so long as the City responds to the Default Notice and sets out a reasonable plan and schedule to effect a cure and thereafter makes reasonable efforts to complete the same in accordance with such schedule.

Except as otherwise provided in this Agreement, if a City Default occurs, the Developer shall be entitled to pursue its rights and remedies pursuant to this Agreement or as may otherwise be available at law or in equity.

Excusable Delay

A delay or failure by the Developer or the City to comply with any time limits which are imposed upon the performance of the parties hereto by the terms of this Agreement due to an Excusable Delay shall not constitute an Event of Default under this Agreement.

Dispute Resolution Procedure

The City and the Developer, agree that they shall endeavor to resolve any dispute that may arise under this Agreement through the Dispute Resolution Procedure prior to filing suit in court and prior to terminating this Agreement on account of an Event of Default. Any party may initiate the Dispute Resolution Procedure by providing a Notice of Conflict to the other party setting forth: (i) the subject of the dispute; (ii) the party’s position; and (iii) the relief requested. Within five (5) business days of delivery of the Notice of Conflict, the receiving party shall respond in writing with a statement of its position.

Dispute Resolution - At the request of any party, representatives of each party with full settlement authority shall meet at a mutually acceptable time and place in the City within ten (10) days of the Notice of Conflict in order to attempt to negotiate in good faith a resolution to the dispute.

Mediation

If the dispute is not resolved by the parties through Dispute Resolution, then if agreed upon by the parties, the dispute may be submitted to mediation under the Commercial or Construction Mediation Procedures of the AAA, whichever procedure is appropriate to the dispute among the parties, in effect on the Effective Date of the Agreement, or under such other rules as the parties may agree upon. Mediation shall be with the AAA, or, if agreed upon, through use of a private mediator chosen by the parties. Mediation shall occur in New Haven, Connecticut or as otherwise agreed upon. The mediator’s fees and the filing fees, if any, shall be shared equally. Agreements reached in mediation shall be enforceable as settlement agreements in any court having jurisdiction thereof. Subject to the provisions of subsection (D), if the parties agree to mediation, the conclusion of mediation proceedings shall be a condition precedent to litigation. The parties shall conclude mediation proceedings within (60) days after the designation of the mediator.

Advisory Opinion

If the dispute is not resolved under subsection (A) above, by agreement of the parties, the dispute(s) may be referred for an advisory opinion to a neutral party who shall be retained by the parties, and such neutral party shall establish such procedures as will allow him or her to promptly consider the dispute and issue a written advisory opinion with regard to the issues in dispute. Costs and fees for the neutral party shall be equally shared by the parties to the dispute. Third parties relevant to the adjudication of the dispute may be added to the advisory opinion proceedings if agreed to by the parties. The parties agree that the neutral party’s advisory opinion shall not be admissible in subsequent litigation. If an advisory opinion is agreed upon as a procedure, it shall be a condition precedent to litigation, except as provided in subsection (D) below.

No Prejudice

Provided that the party seeking use of the Dispute Resolution Procedure has complied with the requirements for giving the “Notice of Conflict,” no passage of time or delay caused by pursuit of Dispute Resolution Procedure, mediation or seeking an advisory opinion will prejudice the rights of any party. At the request of any party, the parties shall enter into an agreement to extend the statute of limitations with respect to the subject matter of the dispute for the period of time in which the procedures described above are being utilized. Although any party may commence litigation while the Dispute Resolution Procedure, mediation or an advisory opinion procedure is being pursued for tolling purposes only, such party must request that the Court stay the case until such time as completion of such Dispute Resolution Procedure, mediation or advisory opinion procedure, as the case may be.

In the event that the Dispute Resolution Procedure is unsuccessful in solving any dispute, then the provisions of Section 12.1 and Section 12.2 of this Agreement shall apply, without further reference to the Dispute Resolution Procedure.

GENERAL PROVISIONS

Notices

Except as otherwise provided in this Agreement, any notice or approval required or permitted to be given under this Agreement shall be in writing and shall be given by certified mail return receipt requested or by overnight delivery courier or such other means as may be agreed to by the parties in writing with a copy addressed to the party for whom it is intended as follows:

IF TO THE DEVELOPER:	Continuum Centerplan Development LLC

10 Main Street

Suite B
Middletown, Connecticut  06457
Attn:  Jason Rudnick, President

with copies to:	Continuum of Care, Inc.

67 Trumbull Street

New Haven, Connecticut  06510

Attn:  President

IF TO THE CITY:	Economic Development Administrator

City of New Haven
165 Church Street
New Haven, CT 06510
Attention:  Kelly Murphy, AICP

with copies to:	City of New Haven

165 Church Street
New Haven, CT 06510
Attention: John R. Ward
Special Counsel for Economic Development

Office of the Corporation Counsel

City of New Haven
165 Church Street
New Haven, CT 06510

Each party shall have the right to change the place or person or persons to which notices, requests, demands, and communications hereunder shall be sent or delivered by delivering a notice to the other parties in the manner required above.

Notice shall be deemed to have been given or made upon (i) the next business day after delivery to a regularly scheduled overnight delivery carrier with delivery fees prepaid, if notice is sent by overnight carrier; (ii) receipt if notice is sent by certified mail; or (iii) when agreed to by the parties in writing.

No Waiver

No failure on the part of the City, or the Developer to enforce any covenant or provision herein contained, nor any waiver of any right hereunder by any other party, shall discharge or invalidate such covenant or provision or affect the right to enforce the same in the future. No default shall be deemed waived by any party unless such waiver is in writing and designated as such and signed by such party, and such waiver shall not be a continuing waiver but shall apply only to the instance of default for which it is granted.

Rights Cumulative

The rights and remedies conferred upon any party hereby are in addition to any rights or remedies to which any party may be entitled to at law or in equity, except as otherwise provided in this Agreement.

Successors

This Agreement shall be binding upon and inure to the benefit of the respective successors and assigns of the City and the Developer, provided that this section shall not authorize any assignment not permitted by this Agreement under Article [].

Severability

If any term, provision or condition contained in this Agreement shall, to any extent, be invalid or unenforceable, the remainder of this Agreement or the application of such term, provision or condition to persons or circumstances (other than those in respect of which it is invalid or unenforceable) shall not be affected thereby, and each term, provision and condition of this Agreement shall be valid and enforceable to the fullest extent permitted by law.

Governing Law and Jurisdiction

This Agreement is made in the State of Connecticut and shall be governed by and construed in accordance with the internal laws of the State of Connecticut, without regard to its conflicts of law principles. The parties consent and agree that the state courts of Connecticut shall have jurisdiction over any dispute arising under this Agreement. The parties further consent and agree that the federal courts sitting in Connecticut shall also have jurisdiction over any dispute arising under this Agreement if such courts have subject matter jurisdiction over the dispute.

No Partnership, Joint Venture or Agency

Nothing contained herein or done pursuant hereto shall be deemed to create, as among the parties to this Agreement, any partnership, joint venture or agency relationship.

Consents

Where consents, approval, waiver or acceptance of work by the City is required to any action (or inaction) pursuant to the provisions of this Agreement, other than zoning and land use approvals, building permits and certificates of occupancy, unless otherwise provided by this Agreement, such consent, approval, waiver or acceptance of work may be granted (or denied) by the Economic Development Administrator.

Counterparts

This Agreement may be executed in counterparts, each of which shall be deemed an original but all of which together shall constitute one and the same instrument.

Members and Officers Barred From Interest

No member, official or employee of the City shall have any personal interest, direct or indirect, in this Agreement or the Developer, nor shall any such member, official, or employee participate in any decision relating to this Agreement which affects his or her personal interest or the interests of any corporation, partnership, or association in which he or she is directly or indirectly interested. No member, official or employee of the City shall be personally liable to the Developer or any successor in interest in the event of any default by the City for any amount which may become due to the Developer or to its successor or with respect to any other obligations arising under the terms and conditions of this Agreement.

Gender

Whenever herein used and the context so permits, the singular shall be construed to include the plural and the masculine or neuter shall be constructed to include both and the feminine gender.

Estoppel Certificate

The parties agree that during the Term of this Agreement, upon the request of any party, the receiving party shall within fourteen (14) days of receipt deliver to the requesting party a recital of factual matters as requested including without limitation indicating that the requesting party is in compliance with all covenants and agreements binding upon the requesting party under this Agreement to the best knowledge of the receiving party, provided such is the case.

No Third-Party Beneficiaries

This Agreement is made solely and specifically among and for the benefit of the parties hereto and their successors and assigns, where permitted, and no other person is to have any rights, interests or claims hereunder or be entitled to any benefits under or on account of this Agreement as a third-party beneficiary or otherwise.

Survival

All provisions and conditions of this Agreement which by their terms are to be performed or satisfied prior to the transfer of the Property shall be deemed to be satisfied upon such transfer and shall not survive the transfer, unless the parties have waived or extended the time for performance by a written instrument as provided elsewhere in this Agreement or unless such provisions expressly provide for their survival after the transfer of the Property. All other provisions shall survive the transfer of the Property and shall expire upon the expiration of this Agreement or, if earlier, in accordance with the express provisions of this Agreement, including (without prejudice to the generality of the foregoing), the satisfaction of the construction obligations of the Developer hereunder, as evidenced by the issuance of a Certificate of Completion.

[SIGNATURE PAGES FOLLOW]

IN WITNESS WHEREOF, the parties have executed this Agreement as of the date set forth above.

In the presence of:	CITY OF NEW HAVEN

___________________________________

By

John DeStefano, Jr.

___________________________________	Its Mayor

Duly Authorized to act herein

Approved as to form and correctness:

John R. Ward

Special Counsel to Economic Development

CONTINUUM CENTERPLAN DEVELOPMENT LLC

By:  Continuum of Care, Inc., its Member

___________________________________

By

Patti Walker

Its President

___________________________________	Duly Authorized to act herein

CONTINUUM CENTERPLAN DEVELOPMENT LLC

By:  Centerplan Development Company LLC,

its Member

___________________________________

By

Jason Rudnick

Its President

___________________________________	Duly Authorized to act herein

In the presence of:

___________________________________

___________________________________

STATE OF CONNECTICUT	)

COUNTY OF NEW HAVEN	)

On this _______ day of ________________, 2012, before me, the undersigned officer, personally appeared JOHN DESTEFANO, JR., who acknowledged himself to be the Mayor of the City of New Haven, and that as such Mayor, being authorized so to do by the Board of Aldermen, executed the foregoing instrument for the purposes contained therein, by signing on behalf of the City of New Haven, said act being the free act and deed of the City of New Haven and his free act and deed as such Mayor.

________________________________________

Notary Public

Commission expires:

Commissioner of the Superior Court

STATE OF CONNECTICUT)

)   		ss. _______________________

COUNTY OF NEW HAVEN)

On this the ___ day of _______, 200_, before me, the undersigned officer, personally appeared ________________, who acknowledged him/herself to be the _________________ of _________________, a limited liability company, and h/she, as such officer, being authorized so to do, executed the foregoing instrument for the purposes therein contained as his/her free act and deed and the free act and deed of the limited liability company, by signing the name of the limited liability company by him/herself as such officer.

In witness whereof I hereunto set my hand.

___________________________________

Printed Name:

Notary Public/ My Commission Expires:

Commissioner of Superior Court

STATE OF CONNECTICUT)

)   		ss. _______________________

COUNTY OF NEW HAVEN)

On this the ___ day of _______, 200_, before me, the undersigned officer, personally appeared ________________, who acknowledged him/herself to be the _________________ of _________________, a limited liability company, and h/she, as such officer, being authorized so to do, executed the foregoing instrument for the purposes therein contained as his/her free act and deed and the free act and deed of the limited liability company, by signing the name of the limited liability company by him/herself as such officer.

In witness whereof I hereunto set my hand.

___________________________________

Printed Name:

Notary Public/ My Commission Expires:

Commissioner of Superior Court

EXHIBIT A

Development and Construction Management Agreement

EXHIBIT B

Project Phasing Map

EXHIBIT C

Project Schedule

SCHEDULE 1

Schedule for NHPA to Vacate the Property